# r4 STATEMENT OF WORK FOR IMPLEMENTATION AND MANAGED SERVICES

STATEMENT OF WORK NUMBER 11414-200 FOR BAYER CONSUMER HEALTH, CHINA & ASIA PACIFIC

This Statement of Work ("SOW") is between Bayer Consumer Health, China & Asia Pacific. (“Customer” or “BCH”) and r4 Technologies, Inc. (“r4”) and describes Implementation Services and ongoing Managed Services to be provided for the SOW Term. The SOW Term is from date of last signature below to project completion and signoff.

This SOW is subject to the Master Services Agreement (“MSA”) entered between Customer and r4. In the event of any conflict between this SOW and the MSA, this SOW shall prevail. Capitalized terms used in this SOW and not defined shall have respective meanings assigned to them as set forth in the MSA.

Reference: Master Services Agreement # 11414-1

This SOW may describe Implementation Services related to specific software modules and packages of linked modules, delivered by r4 as Software Subscription Services. If so, these Software Subscription Services will be provided through a separate r4 Order Form ("Order Form"). Commercial terms for this SOW are provided in the Order Form referenced below.

Reference: r4 Order Form # 11414-100

TABLE OF CONTENTS:	Page

PROGRAM OBJECTIVES	2

SOLUTION OVERVIEW	4

SCOPE OF WORK	4

PROJECT TIMELINE	5

PROJECT GOVERNANCE	6

ACCEPTANCE AND CHANGE CONTROL	7

PROGRAM OBJECTIVES

This SOW describes r4 Services to be provided to Bayer Consumer Health China & Asia Pacific to support acceleration of their Direct-to-Consumer strategy in Japan, focused on the Elevit brand.

Bayer Consumer Health, Japan (BCHJ) Situation

Bayer Consumer Health pursues a Direct-to-Consumer strategy in Japan via an e-commerce platform supported by consumer marketing, data, and analytics. This direct route to market is non-traditional for BCH, and while it presents opportunities to engage directly with end consumers to shape demand, broaden experiences and foster loyalty, it also represents challenges to BCH’s traditional systems and processes.

Gaps in BCH capabilities, as described in the document, Elevit D2C Precision Marketing Brief for r4 Technologies Inc. Prepared by BCHJ Marketing, Hiroe Kurihara, include:

- Integration of diverse consumer data sources

- Ability to produce and maintain a longitudinal view of consumers through their journeys

- Automated delivery of actionable consumer insights within an addressable consumer segmentation (“clusters”)

- Translation of targeted consumer insights into tailored messaging and marketing engagement

- Orchestration of recommended actions through marketing workflows and tools

BCH wishes to utilize r4 Service to address these capability gaps and has undertaken a Pilot Project to evaluate r4’s Artificial Intelligence (AI) Software as a Service (SaaS) platform and supporting Professional Services. Given the short duration of the Pilot Project, gap “e” above (Orchestration of recommended actions through marketing workflows and tools) will not be in scope.

BCH has selected the Elevit brand (including its sub-brands and related brand Menevit) for the BCHJ Pilot Project, which will narrow the consumer focus for the Pilot Project to the Elevit consumer target audience.

Solution Approach:  Pilot Project Goals

r4 and BrandDriverz will work in collaboration with BCHJ leaders and subject matter experts (the BCH Project Team) to design and execute the Pilot Project to accomplish the following goals:

- Integrate diverse consumer data to provide a holistic view of prospective and current Elevit buyers and users

- Maintain and resolve new data over time to provide a current view of consumers in the context of their need states (i.e., the consumer journey)

- Produce an AI Microsegmentation of consumers across multiple dimensions (demographic, socioeconomic, behavioral) that reveals demand drivers and growth potential, for current consumers and “look-alike” prospects

- Visualize consumer segments and opportunities in the automatically updated r4 Opportunity Manager portal and support BCH business users in understanding opportunities and insights

- Facilitate the selection of growth target segments and translation of insights into segment-specific value propositions, messaging, and marketing strategies, supported by a business case for in-market execution

Pilot Project Phases and Activities

The Pilot Project will be managed in sequential phases with activities as described below:

- Phase 1: Project Initiation and Solution Design (4 Weeks)

  - Select Project Core Team members and conduct Project Kick-off

  - Create the project plan, meeting calendar, and management/governance system

  - Define project success criteria and key milestones for review

  - Review BCH and Japan market data availability and determine data requirements

  - Review r4 data security procedures as per BCH data security protocols

  - Assess data sources (sample data, data dictionaries, expert interviews)

  - Select data sources to be included in the Pilot Project

  - Secure r4 access to BCH internal and externally licensed data as required

  - Review relevant market research and analysis; agree to business and consumer metrics

  - Define and specify the r4 AI Market Model for BCHJ/Elevit

  - Socialize with key stakeholders and align resources for subsequent participation

- Phase 2: Data Ingest and r4 System Configuration (4 Weeks)

  - Provision secure private cloud environment for exclusive use of BCH

  - Establish secure connections to BCH for data transfer and single-sign-on (SSO) user access

  - Receive data via cloud storage; ingest and review data; resolve issues as required

  - Configure the r4 AI Market Model for BCHJ/Elevit

  - Map BCH and Japan market data to the r4 AI Market Model for BCHJ/Elevit

  - Train r4 AI algorithms and evaluate/validate outputs

  - Configure r4 Opportunity Manager portal for use by

- Phase 3: Market Opportunity Discovery and Elevit Growth Strategy (4 Weeks)

  - Review AI Market Model outputs (segments/clusters, drivers, opportunity spaces) with BCH Core Team

  - Validate outputs; augment model design and refine model parameters as appropriate

  - Facilitate one or more Market Opportunity Discovery working sessions with BCH analysts/business leaders

  - Define target consumer cohorts (in business goal terms) and segments or archetypes (in audience terms)

  - Select top consumer cohorts for growth/investment strategies and segments for marketing development

- Phase 4: Facilitate Creation of the Elevit Execution Plan (4 Weeks)

  - "Live" environment and access to the r4 Elevit solution for BCHJ (available through end of Pilot)

  - Evaluate alternative marketing, sales and e-commerce tactics for selected cohorts and segments

  - Determine go-to-market mix for top segments

  - Develop value propositions and messaging for top segments

  - Deliver briefs to marketing and creative teams to prepare assets and materials

  - Create a business case for post-Pilot execution

- Phase 5: BCH Management Review (2 Weeks)

  - Review Pilot Project goal accomplishment

  - Review and approved Elevit Growth Strategy and Execution Plan

  - Approved post-Pilot work as appropriate

The phases and activities above are not meant to represent the completed Project Plan.  If scope or configuration changes are required to modify outputs to support new use cases or applications, those changes will be made by mutual agreement within this SOW or be addressed via a Change Order to this SOW.

SOLUTION OVERVIEW

r4 delivers Software Subscription Services in a virtual private cloud environment, configured specifically to meet the requirements of and be used exclusively by each customer. The r4 XEM platform encompasses the software modules that define and deliver these Services. These software modules are sold and managed individually or packaged together as standard offerings. The specific software modules or packages being used by Customer are defined in the Order Form referenced earlier in this SOW.

The Implementation Services described in this SOW are to configure and deploy the selected r4 Software Subscription Services to meet Customer's requirements, and to then support user adoption and successful achievement of milestones through the term of this SOW.

The Software Subscription Services assumed in this SOW are as follows:

- r4 XEM Foundation Package, which includes a secure virtual private cloud environment and software modules for Automated Data Ingestion and Management, the r4 AI Market Model, and the XEM User Interface (UI).

  - Weekly ingest of BCH and other selected data (up to 30 data sources), processing of data, and output within 24 hours of receipt of data (specific time windows to be determined).

  - Configured for BCH with Current and Prospective Elevit Consumers as the entity class set.

  - Microclustering of look-a-like consumers and scoring for current and future purchase potential.

  - Identification of drivers and “need states” that explain reasons for higher or lower purchase potential.

  - The XEM UI includes visualizations down to the consumer microcluster level.

Software Subscription Services described here are to provide context for Implementation Services included in this SOW. In the event of any conflict in Software Subscription Services shown here and in the Order Form, the Order Form shall prevail.  Details of each of these Services can be found in the Order Form or provided by r4 upon request.

Output of the r4 solution will be delivered to Customer users via the r4 XEM User Interface. This SOW assumes batch processing of output on a weekly basis. Changes in frequency of output may be included in the solution upon mutual agreement of r4 and Customer or may be addressed via the Change Order Form.

SCOPE OF WORK

r4 Implementation Services will be rendered to provision and configure a unique instance of the r4 XEM software platform and to support its adoption by Customer as Software Subscription Services. This SOW includes only the configuration of r4 standard software products and does not include any custom development for Customer.

r4 follows an industry-standard deployment methodology to include rapid Project Initiation, Design, Configuration, Discovery, In-Market Validation, Roll-Out, Implementation, and Project Close.   An r4 Implementation Services Team will work with Customer project team members using our standardized Delivery Methodology. Project team membership is described in the Governance section of this SOW.

Software Module Configuration

The following activities are related to the configuration of r4 software modules and packages:

| Package/Module | Activity Description |
| --- | --- |
| r4 XEM Foundation Package | - Configure and provision virtual private cloud environment and provision r4 software modules - Configure r4 Market Model for Current and Prospective Elevit Consumers as entity class set - Configure the r4 Market Model to generate “potential scores” for each entity - Ingest Customer internal data and approved external data - Map all data to the r4 AI Market Model - Configure and train algorithms and test output - Configure XEM User Interface for Customer users |

Business Scope:  Out of Scope

The following activities are not included in this SOW:

- Activities identified in the proposal document for future phases supporting new or different use cases

- Creation of data extracts for commercial use by Customer

- Installation of any third-party product, third-party product interface

- Customization of r4 software modules or user interface

- Configuration of Customer network or system infrastructure in order to support access to the r4 Service (collaboration and technical support will be provided to enable these items as needed).

PROJECT TIMELINE

The anticipated timeline and budget for the project is summarized below.

The project will be staffed and start date scheduled within 2 business days following SOW signatures.

The project timeline is contingent upon access to required BCHJ Customer data, review and approval of design work, and other key dependencies that may be identified and documented in the project plan or ongoing project management.

This timeline assumes Customer internal data will be provided to r4 in Week 5.

PROJECT GOVERNANCE

# r4 and Customer will jointly employ a project management process and governance model in line with standard practices.

# Project management cadence:

- Project Design Phase: Weekly design and final review of solution approach and data ontology

- Implementation Phase: Weekly project review of timeline and deliverables

- Data Output Validation: Weekly user best practice calls during market model validation

- Monthly Steering Committee Review: Business stakeholders and project alignment

- Quarterly Steering Committee Review: Post go-live business stakeholder feedback

# Customer Project Team roles:

- Executive Sponsor: Responsible for overall business success, key decisions and alignment needs, and escalations

- Business Lead(s): responsible for business requirements, access to users and processes, in-market execution, and change management, and acceptance

- Project Lead: Responsible for day-to-day project management of the project within Customer in alignment with r4, achievement of milestones, identification and reporting of risks and issues

# Customer Project Team additional resources:

- Data Specialist: Provide a clear understanding of Customer data

- Integration Specialist: Work between Customer and r4 system inputs and outputs

- Security Specialist: Point of contact for r4 security requirements

# r4 Project Team roles:

- r4 Executive Sponsor: r4 relationship owner and senior point of contact

- r4 Solution Executive: r4 project owner responsible for alignment with Customer business requirements and overall project success

- r4 Project Lead: Manages day-to-day implementation including interface with Customer Project Lead and teams

# r4 Project Team additional resources:

- r4 Technical Consultant: Drives the technical project delivery and timeline and supports the effective implementation and integration of the r4 Service

- Data Science Specialist: Drives the data science elements involved in the implementation

- Solution and Data Architect: Drives the inclusion of Customer data sources into the r4 Service

# Customer responsibilities:

- Executive sponsor assures adherence to mutually agreed project plan, governance and escalation process

- Adhere to data format and delivery cadence as defined jointly in solution design

- Domain experts participate in joint workshops when identified in the delivery methodology

- Review and approve solution design thoroughly, including entity definitions, KPIs, use case outputs, and end use

- Provide timely validation/feedback on the project activities within the acceptance period

- Internal change management and incorporation of r4 outputs into business processes

- Timely notification (at least 48 hours) prior to any changes in Customer systems, data feeds, or APIs that will require configuration changes by r4

- Timely availability of qualified Customer staff to assist r4 with any business, system or data issues that may arise

- Provide r4 personnel with all identified security privileges in a timely manner

ACCEPTANCE AND CHANGE CONTROL

Acceptance of Activities

The activities set forth in this SOW, including deliverables, tasks or capabilities supporting the Use Cases, Configuration and Training and final performance, will be validated by the designated Customer Project Team leader or designated Customer Project Team member by email within five (5) business days of notification of delivery or, otherwise, by completion of the respective task or milestone, after which acceptance shall be presumed. Any specific concerns about a given deliverable, task or capability shall be promptly raised by the Customer Project Lead to the r4 Project lead or, in any event, presented in writing to r4 for resolution which may include re-delivery of such deliverable, task or capability.

Deliverables and Acceptance

| Deliverable | Milestone | Specifications / Acceptance Criteria |
| --- | --- | --- |
| Summary Design Specification | Design Stage | Summary design document outlining data and system requirements, output (UI and reporting) and orchestration specifications |
| Performance Measurement KPIs | In-Market Stage | As defined in results table in Solution Design Document, may include a detailed report of recommendations and target group and results from agreed performance KPI’s |
| Production r4 Software Subscription Services | On-going Stage | Delivered per the Statement of Work and no Level 1 or Level 2 Severity Issues remaining open |

Changes

All potential changes to the agreed project scope in this SOW will be reviewed as part of the weekly project reviews between r4 and Customer. Changes to data, configuration, use cases, delivery stages or the delivery method of results that impact the timeline and the level of effort will require a mutually agreed amendment to this Order Form to specify the requested change, including activities, timeline, resourcing and costs. Any additional hours will be billed at an agreed rate.

This Statement of Work is AGREED:

| r4 Technologies, Inc. |  |  | Bayer Consumer Health, China & Asia Pacific |  |  |
| --- | --- | --- | --- | --- | --- |
| By: | _____________________________ | By: |  | _____________________________ |
| Date: | _____________________________ | Date: |  | _____________________________ |